# Project Proposal – Local Password Vault (Backend & Distribution Setup)

Date: December 2025
 Project: Local Password Vault – Backend + Distribution System

## 1. Summary

The Local Password Vault desktop app is fully built.
 This proposal covers everything needed to make it ready for customers, including:

- Backend API & database

- License key system

- Stripe payments

- Email automation

- App installers for Windows, macOS & Linux

- Code signing

- Purchase → Email → Download → Activation workflow

Estimated Work Time: 8–9 hours
 Timeline: 1–2 weeks total (including testing)

## 2. What Will Be Built

### Phase 1: Backend API Setup (3-4 day)

- Set up Supabase tables (licenses, purchases)

- Deploy Node.js API

- License key generation (LPV4-XXXX-XXXX-XXXX-XXXX)

- License validation endpoint

- Stripe Webhook to create and send license keys after payment

- Brevo SMTP for emails

- Nginx + HTTPS + PM2 for server management

### Phase 2: Email System (2-3 days)

Set up Brevo email templates:

- Purchase confirmation (with license key)

- Trial started

- Trial expiring

- Trial expired

### Phase 3: Build & Installers (2–3 days)

- Build Windows, macOS & Linux installers

- Code signing for Windows (SSL.com)

- Signing + notarization for macOS

- Create ZIP download packages including documentation

- Upload to GitHub Releases

### Phase 4: Website Integration (2-3 days)

- Add Stripe Checkout buttons

- OS-based download page

- Connect website downloads to GitHub Releases

### Phase 5: Testing (2 days)

- Test full flow: Purchase → Email → Download → Install → License activation

- Test license limits (1 device or 5 devices)

- Ensure installers run without warnings

- Fix bugs / edge cases

## 4. Pricing Plans

### Fixed Price : $400

Includes all work, testing & 30-day warranty.

## 5. Deliverables

You will receive:

### Backend

- Live API server (HTTPS)

- Working license key generator

- Stripe webhook integration

- Email templates connected to backend

- Supabase tables ready

### Installers & Downloads

- Windows signed installer (.exe)

- macOS signed & notarized installer (.dmg)

- Linux installers (.AppImage, .deb)

- ZIP packages with docs

- Hosted on GitHub Releases

### Website

- Working Buy Now buttons (Stripe)

- Platform-based download page

### Documentation

- API docs

- Deployment guide

- Test video

- Troubleshooting guide

## 6. Requirements From Client

- Supabase access

- Stripe access

- Brevo access

- Linode SSH login

- GitHub repo access

- Windows signing certificate (.pfx) + password

- Apple Developer account

## 7. Security Highlights

- License keys stored securely

- Device binding to prevent sharing

- TLS/HTTPS for all API calls

- Code-signing for Windows & macOS

- Stripe handles all payment details (PCI compliant)